Ozone high school

School payment system design proposal

Prepared by :

1.Abrham Tamiru

2.Amen yohannes

3.Dureti Mengistu

4.Lidiya Mndaye

Submitted to: MR Henok Y.

December 11 2025

ADDIS ABABA,ETHIOPIA

TABLE CONTENT

1.Introduction ........................................

2. Web Design & Development Overview .......................................

3. Statement of the Problem ..........................................

4. Objectives ..........................................

4.1 General Objective ..........................................

4.2 Specific Objectives ..........................................

5. Scope of the Project ..........................................

6. Significance of the Project ..........................................

7. Methods ..........................................

8. Project Schedule ..........................................

9. Project Costs ..........................................

10. Conclusion ..........................................

1.INTRODUCTION

The School Payment Control Website is a centralized web application designed to manage all financial transactions related to student fees at Ozone High School. It provides parents and guardians with a secure, accessible platform to make payments, view transaction history, and download receipts, while allowing administrators to reconcile accounts, generate reports, and monitor cash flow in real time.

By automating routine financial tasks, the system reduces manual errors, accelerates payment processing, and enhances transparency. Built with usability and security in mind, the website supports multiple payment methods and role-based access control, ensuring both convenience for users and compliance with the school's financial policies.

- Web Design & Development Overview

This section provides an in-depth, step-by-step explanation of design and development activities required to build the School Payment System. The goal is to outline both the practical and technical decisions that guide the project from concept to deployment.

2.1 Planning & Requirements

Step 1: Stakeholder Meetings — Conduct meetings with school administrators, finance staff, and parent representatives to collect detailed requirements.

Step 2: Define Use Cases — Document typical interactions such as parent registration, fee payment, receipt generation, and report creation.

Step 3: Non-functional requirements — Specify performance benchmarks, security requirements, uptime expectations, and supported devices.

2.2 Design

Step 4: Information Architecture — Create site maps that organize pages logically (Home, Login, Parent Dashboard, Payment, Admin Dashboard, Reports).

Step 5: Wireframing — Use Figma or similar tools to develop low-fidelity wireframes for each screen and iterate based on feedback.

Step 6: Visual Design — Establish color palette, typography, iconography, and button styles suitable for accessibility and school branding.

Step 7: Responsive Design Planning — Define breakpoints and layout changes to ensure the interface adapts to mobile phones, tablets, and desktops.

2.3Front-end Development

step  8:  Next.js--  for server side rendering performance optimization and SEO- friendly pages

Step 9: vue.js-- for building flexible and reactive user interface suitable for modern web application

Step 10: angular -- for creating scalable enterprise level single page applications with a robust structure

2.4 Back-end Development

Step 11: Node js-- for handling asynchronous operations and scalable server-side logic

Step 12: Nest js -- for building A structured ,secured and maintainable back-end using type script and MVC architecture

2.5 Database & Data Management

Step 13: Database Schema Design — Model tables for users, students, payments, receipts, and audit logs. Use foreign keys and indexing for performance.

Step 14: Backup & Retention Policy — Implement scheduled backups, data retention policies, and procedures for restoring data in emergencies.

2.6 Security & Compliance

Step 15: Authentication & Authorization — Enforce strong password policies, multi-factor authentication for admin roles, and role-based permissions.

Step 16: Data Protection — Encrypt sensitive data at rest and in transit (HTTPS/TLS). Use parameterized queries to prevent SQL injection.

Step 17: Logging & Auditing — Maintain audit trails for financial transactions and administrative actions for accountability and auditing.

2.7 Testing & Deployment

Step 18: Testing Strategy — Perform unit tests, integration tests, load tests, and user acceptance testing (UAT) with representative users.

Step 19: Continuous Integration/Deployment — Set up CI/CD pipelines to automate builds, tests, and deployments to staging and production.

Step 20: Monitoring — Implement monitoring tools for uptime, error reporting, and performance metrics.

2.8 User Training & Documentation

Step 21: Training Sessions — Conduct hands-on training for finance staff, administrators, and a tutorial for parents.

Step 22: Documentation — Provide user manuals, API docs for developers, and troubleshooting guides.

2.9 Maintenance & Future Enhancements

Step 23: Regular Updates — Schedule maintenance windows for security patches and feature updates.

Step 24: Feature Roadmap — Plan incremental improvements such as mobile apps, SMS reminders, and integration with school MIS (Management Information Systems).

- Statement of the Problem

This section identifies specific problems with the current manual payment process and explains their direct and indirect impacts.

  - Core Problems - Manual data entry: Payments recorded on paper or spreadsheets lead to transcription errors and inconsistent records.

- Long queues and delays: Physical payments create waiting times that inconvenience parents and consume staff hours.

- Lost or damaged receipts: Paper receipts are vulnerable to loss, fading, or damage, complicating proof of payment.

- Lack of real-time reporting: Administrators cannot generate instant reports, delaying decision-making and reconciliations.

- Limited accessibility: Parents who live far away or who work during office hours struggle to visit the school to make payments.

  - Impacts - Financial reconciliation becomes time-consuming and error-prone.

- Increased workload for administrative staff, reducing focus on strategic tasks.

- Conflicts arising from disputed payments due to missing receipts.

- Reduced satisfaction among parents and potential negative reputation impacts for the school. 3.3 Root Cause Analysis (Step-by-Step)

Step A: Identify processes that depend entirely on physical presence (e.g., fee submission at the cashier).

Step B: Map data flow and locate where manual entry occurs.

Step C: Quantify error rates and time spent on reconciliations.

Step D: Prioritize processes to automate based on frequency and impact.

  - Conclusion The cumulative effect of these problems justifies implementing a web-based School Payment System to centralize records, reduce manual effort, and improve financial transparency.

4. Objectives

4.1 General Objective To design, develop, and deploy a secure and user-friendly web-based School Payment Control system that automates fee collection, enhances financial transparency, and reduces administrative workload.

4.2 Specific Objectives (Step-by-Step Goals)

1. Requirement Gathering: Conduct interviews and surveys with at least 20 parents and 5 administrators to collect functional and non-functional requirements.

2. Analysis: Create process models (DFD) and use-case diagrams to map the current and proposed workflows.

3. Design: Produce wireframes, mockups, and a final UI design approved by school stakeholders. 4. Development: Build front-end and back-end modules with secure payment processing and receipt generation.

5. Integration: Integrate with a selected payment gateway and configure sandbox and production environments.

6. Testing: Run unit, integration, and user acceptance testing; resolve issues uncovered during testing.

- Deployment: Host the system on a secure server with domain and SSL certification.

- Training: Provide two training sessions for administrative staff and one open training session for parents.

9. Evaluation: Collect user feedback for 4 weeks post-deployment and refine the system based on feedback.

10. Documentation: Deliver technical documentation and user manuals for maintenance and continuity.

5. Scope of the Project Included Features

- Parent registration and profile management with student linking.

- Secure online payment processing supporting multiple payment channels. Automated electronic receipt generation and email delivery.

- Administrator dashboard with student account management and financial reports.

- Searchable transaction history and exportable reports (CSV/PDF).

- Role-based access: Parent, Cashier, Accountant, Administrator.

- Basic notifications: email confirmations and low-balance reminders. Excluded Features - Academic modules such as grading, attendance, or timetabling.

- Hotel, flight, or external booking services.

- Mobile native applications (mobile web is supported, native apps may be a future enhancement).

- Integration with third-party school MIS unless requested as part of a future phase. Boundary Conditions and Assumptions.

- The system requires internet connectivity to process payments.

- School will provide a representative for requirement sign-off and testing support.

- Payment gateway fees and hosting costs are assumed to be covered by the school or project sponsor.

- Significance of the Project

The project brings measurable benefits to different stakeholders and the institution at large. For Parents

- Convenience: Pay anytime from any location using a smartphone or computer.

- Transparency: Immediate access to receipts and payment history.

- Time savings: No need to travel or wait in queues. For Administrative Staff- Efficiency: Automated reconciliation and report generation.

- Reduced errors: Elimination of manual calculations and double entries.

- Better focus: Staff can redirect time from repetitive tasks to strategic responsibilities. For the School

- Improved financial oversight and accountability.

- Faster financial reporting and planning.

- Enhanced reputation due to modernized services. For the Country and Education Sector - Supports national digital transformation goals.

- Encourages other schools to adopt similar systems, increasing digital literacy.

- Contributes to improved data-driven decision making in education.

- Methods

  - Methodological Framework The project follows the System Development Life Cycle (SDLC) with iterative feedback loops.

7.2 Data Collection Methods

Step 1: Interviews — Conduct semi-structured interviews with school finance officers to capture current workflows.

Step 2: Questionnaires — Distribute questionnaires to parents to measure preferences and technical readiness.

Step 3: Observation — Observe cashier operations and document the step-by-step fee collection.

Step 4: Document Review — Review existing receipts, ledgers, and financial policies.

  - Analysis Techniques - Use Case Modeling: Identify user roles and interactions.

  - - Data Flow Diagrams (DFD): Map data movement between processes.

- Entity-Relationship Diagrams (ERD): Design database relationships.

7.4  Implementation Technologies

- Front-end: Next.js , vue.js , angular

- Back-end: Node.js , Nest.js

- Database: MySQL or PostgreSQL.

- Tools: Figma for design, VS Code for development, Git/GitHub for version control.

  - Testing Strategy - Unit Testing for individual functions and modules. Integration Testing for modules interacting (payments + DB).

  - - Security Testing including vulnerability scan and penetration testing.

- User Acceptance Testing (UAT) with a sample of parents and admin staff.

  - Deployment and Maintenance - Deploy on a secure VPS or managed hosting with SSL/TLS.

- Implement backup strategy (daily incremental backups and weekly full backups).

- Schedule monthly maintenance and security patching.

8. Project Schedule

| Phase | Start week | End week | Duration(weeks) |
| --- | --- | --- | --- |
| Requirement gathering | Week 1 | Week 2 | 2 |
| Analysis & SRS | Week3 | Week 4 | 2 |
| Design | Week5 | Week 6 | 2 |
| Front end development | Week 7 | Week 7 | 1 |
| Back end development | Week 7 | Week 7 | 1 |
| Integration and payment gateway | Week 8 | Week 9 | 2 |
| Testing | Week 10 | Week 11 | 2 |
| User acceptance tasting | Week 12 | Week 13 | 2 |
| Development and training | Week14 | Week15 | 2 |
| Evaluation and hand over | Week 16 | Week 17 | 2 |

9. Project Costs

| Item | Unit cost | quantity | Total ETB |
| --- | --- | --- | --- |
| Interne | 300 | 6 months | 300 |
| Domain name | 500 | 1 | 500 |
| Web hosting | 7000 | 1 | 7000 |
| SSL certificate | 1500 | 1 | 1500 |
| Design and printing | 2000 | 1 | 2000 |
| Miscellaneous | 2000 | 1 | 2000 |
| Developer allowance | 6000 | 1 | 6000 |
| Total estimated cost |  |  | 19300 ETB |

Notes: - Hosting cost here assumes a moderate VPS suitable for school usage; the school can opt for managed hosting or cloud options which may change the price. - Payment gateway transaction fees are not included and depend on the provider (a percentage per transaction). Developer allowance is an estimated amount if development is contracted out; student-led development would reduce this cost significantly.

- Conclusion

The School Payment Control website proposed in this document addresses critical inefficiencies in Ozone High School's current manual fee collection process. By following a structured development plan and adopting web design and development best practices, the project will deliver a secure, reliable, and user-friendly system.

Key benefits include:

- Automation of payments and receipt generation.

- Real-time financial reporting and dashboards for administrators.

- Reduced administrative workload and fewer human errors.

- Increased parental satisfaction due to convenience and transparency. Next Steps (Step-by-Step)

Step 1: Secure approval from school leadership and confirm project budget.

Step 2: Finalize requirement documents and sign-off from stakeholders.

Step 3: Begin development with a 2-week sprint focused on core payment flows.

Step 4: Conduct iterative testing and involve parents/admins for UAT.

Step 5: Deploy the system to production and run parallel manual/online operations for 2 weeks. Step 6: Collect feedback and perform refinements.

References

- Online Payment Systems in Education.

- HTML, CSS, and PHP Tutorials.

3.School Interviews and Documents (2025)